5th Meeting

Date : 15/03/2022

Time: 15:15- 16:00

Location: Project Room 8, Drebbelweg

Attendees: Anna Lantink

Bernadett Bakos

Diana Banță

Alexandru Marin

Floris van der Voorn

Vladimir Petkov

Giuseppe di Giuseppe Deininger

What we did:

* Stand up meeting: discuss the progress of last 2 weeks
* Code of conduct reflection: we are still on track
* Decisions:
  + We are going to work on multiplayer
  + Only storing the people who finish the game
  + Standardize the names for the commits – infinitive verb + first letter capital
* Feedback on our progress:
  + We are still on track with the subject
* To do until next meeting (22/03/2022):
  + Teamwork 5
  + Everyone should do at least one merge request each week
* What everyone is doing until next meeting (22/03/2022)
  + Anna: Storing the score in the database + Multiplayer waiting room + Start working on multiplayer
  + Vladi: Timer + Transition single player to leaderboard + Testing front-end
  + Alex: Questions counter
  + Floris: Leaderboard single player + Storing the score in the database + Transition single player to leaderboard
  + Diana: Testing front-end + Time bar
  + Detti: Back button + Waiting room counter
* Chairman and Notetaker for next meeting:
  + Chairman: Vladi
  + Notetaker: Floris